## Slide 1: GO/NOGo decision

## Slide 2: Go/NOGo
Decision to be made on whether a tool in study (POC) should be pursued
Process
  Agreement on the Go/noGo criteria
  Demo/present the finding
  How the new procedure will impact design
  Proposal on a rollout plan
  Present timing and how much it might take
  Decision to be made.
Who should be involved
  Possible receivers of the tool
    Design, test, management, PLM etc…
  Resource management
  Budget responsible

## Slide 3: TP design Automation – POC
The scope of the work is included in the list.
As this is a POC the items will not be completely concluded but how they can be done will be known.
The items that we consider as part of the GO/NOGO decision have been marked with

## Slide 4
Area | Pr | Activity | Detail
TP design | 1 | New counters | new counter into an existing TP
 | 2 | New MOs | New MO into an existing TP
 | 3 | Change of Sets | Manual modification performed today – can we automate?
 | 10 | New BH | Manual modification performed today – can we automate?
 | 8 | New keys | Manual modification performed today – can we automate?
 | 9 | External statements | Manual modification performed today – can we automate?
 | 6 | Vectors | Manual modification performed today – can we automate?
 | Low | Interfaces | If a new interface is needed – how can this be done?
 | Low | Static Topology | Can we automate?
 | Low | EBS handling | Challenge to handle? Node and user defined?
 | 14 | New node introduction | If I do not have something to work from can this be done?
Universe Design | Low | Universe extensions | Consider low priority for the POC
General | 13 | Documentation | Can the documentation be automated from the model?
Tool itself | 4 | Mechanism for action list | Show the action list, recommend and allow modifications
 | 12 | User interface | The look and feel
 | 5 | Version control | How can version control work for the process? Will this solve interdependency?
 | 11 | Testware | How to test the output
 | 7 | Tool verification | It is possible to test the tool